## Slide 1: Window Replacement Project Information Session
Presentation to Barclay Owners
President of the Board
November 21, 2013

## Slide 2: Board Responsibility
The Board is responsible for maintaining the common elements and assets of the corporation. It does this through a day to day operations budget and a longer term Reserve Fund and that funding levels must be adequate by 2018 as previously defined.
The Board is not obligated to follow the recommendations laid out in the Reserve Fund Study or the advice of Exp. However legal advice is that it does so at its peril
Sec.37 (3) of the Act only protects directors and the Corporation from liability if they follow the advice of prescribed professionals

## Slide 3: Board Decision
It is on this basis that the Board has decided to enact the special assessment for the replacement of both the sliding doors and fixed windows in 2017 in accordance with August 2013 Exp presentation
The special assessment is based on an estimated cost. The board will move forward in accordance with best project management practices, which includes multiple stages: design and specifications, invitations to tender, evaluations, contract awards, etc. There will be at least a minimum of 3 bids from different engineering and window contracting firms before proceeding

## Slide 4: Project Management Phases
We are in the early stages. This is a lengthy process. Project management best practices includes four distinct phases to a project:
1) Project identification and definition: 2013-14
  Requirements are defined
  Engineering studies completed
  Rough estimate of costs is determined

## Slide 5: Project Management Phases
2) Design and specifications: 2014-15
  The board will ask at least 3 different engineering firms to bid
  Design and cost parameters are defined
  The quality of the materials is decided upon described in specifications
  Implementation phases, guarantees and liabilities are finalized
  Final documents are prepared to go out to tender

## Slide 6: Project Management Phases
3) Tendering and contract award: 2015-16
  The board will ask for a minimum of three contractors to bid to ensure a competitive price
  Tenders are sent to companies with proven track record and experience
  Tenders are evaluated against pre-established criteria
  The cost of the project may be higher or lower than the estimate depending on market conditions at the time
  Contract is awarded

## Slide 7: Project Management Phases
4) Project implementation: 2017
  Site review
  Documents reviewed
  Construction supervised by engineer
  Site reports, changes as required
  Semi-final and final inspections
  Contractor invoices, certification etc.
  Post-implementation activities (guarantees, decommissioning etc.)

## Slide 8: Conclusion
In view of the work ahead, we cannot delay the process and assessment any longer
Thank you. Questions?